MILESTONE & ACTIVITY LIST

| SPRINT | USER STORY / TASK | STORY POINTS | PRIORITY | TEAM MEMBERS |
| --- | --- | --- | --- | --- |
| Sprint - I | Get the dataset | 3 | High | Umasri M |
|  | Explore the data | 2 | Medium | Varshini A Santhiya P |
|  | Data Pre-Processing | 3 | High | Sowjanya sreenivasan |
|  | Prepare training and testing data | 3 | High | Umasri M varshimi A |
| Sprint - II | Create the model | 3 | High | Varshini A |
|  | Train the model | 3 | High | Santhiya P Varshini A |
|  | Test the model | 3 | High | Umasri M , Sowjanya sreenivasan |
| Sprint - III | Improve the model | 2 | Medium | Umasri M Santhiya P |
|  | Save the model | 3 | High | Varshini A |
|  | Build the Home Page | 3 | High | Umasri M |
|  | Setup a database to store input images | 2 | Medium | Santhiya p |

| Sprint - IV | Build the results page | 3 | High | Varshini A sowjanya |
| --- | --- | --- | --- | --- |
|  | Integrate the model with the application | 3 | High | Varshini A umasri M |
|  | Test the application | 3 | High | Umasri m santhiya P |